# Test summary report

Projet name : SauceDemo E-commerce

Version : 1.0

Date : 15-January-2026

QA-Lead : Oumnia

## Executive Summary :

The purpose of this document is to summarize the testing activities performed during Sprint 1 for the SauceDemo E-Commerce Application.

The QA Team (Hajar, Najlae, Med) executed a comprehensive regression suite covering 99 test cases across 6 distinct user profiles. The testing scope included Authentication, Inventory Management, Cart Functionality, and the Checkout Process.

Final Verdict : NO-GO (Release Rejected) Although the "Standard User" happy path was successfully validated, the application is not stable for release. Critical functional blockers were identified for multiple user segments (Error & Problem users), including dead buttons at checkout and security vulnerabilities during logout.

## Testing scope & environment :

| Attribute | Details |
| --- | --- |
| Application URL | https://www.saucedemo.com/ |
| Browser/ OS | Google Chrome (Latest) /Windows 11 |
| Test types | Functional, UI/UX, Performance, Security(Access control) |
| Test data used | standard_user, problem_user, performance_glitch_user, locked_out_user, visual_user, error_user |

## Test execution metrics :

We achieved 100% execution of the planned test suite. However, the pass rate is below the acceptable threshold for release.

### 3.1. Overall status :

| Metric | Count | Percentage |
| --- | --- | --- |
| Total test cases executed | 99 | 100% |
| Passed | 60 | 60.6% |
| Failed | 36 | 36.4% |
| Blocked | 3 | 3% |

### 3.2. Breakdown by user profile :

| User profile | Total tests | Passed | Failed | Pass rate | Key issues |
| --- | --- | --- | --- | --- | --- |
| Standard User | 27 | 24 | 1 | 89% | Mostly stable. Failed at Data Binding (UI-01). |
| Locked Out User | 1 | 1 | 0 | 100% | Security behavior confirmed. |
| Performance User | 14 | 12 | 3 | 86% | Stable. (Fails Latency SLA only). |
| Problem User | 27 | 14 | 12 | 56% | Unstable. Blocked at Checkout. |
| Error User | 14 | 4 | 10 | 43% | Critical Failures in Cart/Checkout. |
| Visual User | 16 | 3 | 13 | 19% | Unusable. Severe UI distortions. |

## Defect analysis :

A total of 15 unique defects were identified and logged in the globale bug report.

### 4.1. Severity distribution :

| Severity | Count | % of total bugs |
| --- | --- | --- |
| Critical | 3 | 21% |
| High | 6 | 43% |
| Medium | 5 | 36% |
| Low | 0 | 0% |

### 4.2. Top 3 critical issues :

- BUG-CHK-01 / BUG-CHK-03 (Checkout Block): Users cannot complete purchase due to broken "Continue" and "Finish" buttons.

- BUG-CART-01 (Cart Functional Block): "Add to Cart" and "Remove" buttons are unresponsive for specific high-value items.

## Module health assessment

| Module | Status | Comments |
| --- | --- | --- |
| Authentification | Pass | Login and Logout are now functioning correctly for all users. (Performance glitch remains for specific user). |
| Inventory | Risk | Sorting logic is broken; Images are corrupted (Dogs/Sloths). |
| Product details | Fail | Internal linking is broken; "Add to Cart" fails on detail pages. |
| Shopping cart | Fail | Critical sync issues (Badge vs List); Remove buttons dead. |
| checkout | Fail | CRITICAL FAILURE. Form validation blocks standard users; Finish button dead. |

## Exit criteria & decision :

| Exit criteria | Status | Met ? |
| --- | --- | --- |
| 100% of test cases executed | 99/99 executed | Yes |
| 0 critical / high severity bugs open | 3 critical, 6 high bugs found | No |
| « Standard user » happy path passed | E2E scenario executed successfully | Yes |
| Pass rate > 90% | Actual pass rate is 60.6% | No |

Final recommendation : NO-GO :

Despite the Standard User path working correctly, the product cannot be released. The presence of 4 Critical Defects creates unacceptable business risk:

- Action Plan:

  - Developers: Prioritize BUG-CHK-01 and BUG-CART-01 (Fix the dead buttons).

  - QA: Retest the full Checkout flow for error_user and problem_user immediately after the fix.